WEEK 3 INTERNSHIP TASK

Implementation Roadmap & Code Structure Planning

CampusConnect — Student Academic & Service Management System
Implementation Planning Document | Version 1.0 | 5 October 2026

# 1. Introduction

Week 3 converts the approved requirements and architecture from Weeks 1 and 2 into an actionable implementation plan. The purpose of this document is to define what should be developed first, how the codebase should be organized, how modules will communicate, which technologies and design patterns are appropriate, and how development, testing, and deployment will be coordinated. A clear roadmap reduces uncertainty because developers can work from a prioritized sequence rather than starting with disconnected features.

The CampusConnect MVP will be implemented using a modular full-stack architecture. A responsive React frontend will consume REST APIs exposed by a Node.js/Express backend, while PostgreSQL will provide persistent relational storage. The plan uses short development phases, version control, code review, automated testing, and continuous documentation. The roadmap is designed for an internship project and can be scaled as additional developers or features are introduced.

# 2. Implementation Goals

Build a working MVP that covers all approved Must-Have requirements.

Keep frontend, backend, business logic, and data-access responsibilities clearly separated.

Use reusable modules and components instead of duplicated code.

Introduce testing alongside development rather than waiting until the end.

Maintain traceability from requirements and user stories to code modules and test cases.

Prepare the application for secure deployment and future extension.

# 3. Recommended Technology Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend | React + JavaScript/TypeScript + responsive CSS | Reusable components and efficient UI development. |
| Backend | Node.js + Express | Lightweight REST API development and good ecosystem support. |
| Database | PostgreSQL | Reliable relational storage and strong constraints/relationships. |
| Authentication | JWT/OIDC | Supports authenticated sessions and role-aware access. |
| API | REST + JSON | Simple communication between frontend and backend. |
| Testing | Jest + API/integration testing tools | Supports unit and service-level verification. |
| Version Control | Git + hosted repository | Change tracking, collaboration, branching, and review. |
| Documentation | README + API documentation | Makes setup and interfaces understandable. |
| Deployment | Container/cloud-based environment | Repeatable deployment and future scaling. |

# 4. Sequential Implementation Roadmap

| Phase | Duration | Main Activities | Output |
| --- | --- | --- | --- |
| Phase 1: Preparation | Week 1 | Requirements confirmation, scope, acceptance criteria | Approved requirements |
| Phase 2: Architecture & Design | Week 2 | Architecture, database design, UI mockups, API planning | Technical design |
| Phase 3: Project Setup | Week 3 | Repository, folder structure, environment configuration, database setup | Working development baseline |
| Phase 4: Authentication | Week 3–4 | Login, logout, roles, authorization middleware | Secure access foundation |
| Phase 5: Academic Modules | Week 4–5 | Dashboard, timetable, courses, announcements, assignments | Academic feature set |
| Phase 6: Service Requests | Week 5–6 | Request creation, status workflow, history, notifications | Service workflow |
| Phase 7: Admin & Reporting | Week 6 | User management, audit logs, basic reports | Administration features |
| Phase 8: Testing & Hardening | Week 7 | Unit, integration, system, usability, security testing | Test report and fixes |
| Phase 9: Deployment & Handover | Week 8 | Production configuration, documentation, demo, UAT | Release candidate and handover |

# 5. Gantt-Style Development Schedule

| Work Item | W3 | W4 | W5 | W6 | W7 | W8 |
| --- | --- | --- | --- | --- | --- | --- |
| Project setup / repository | ■■ |  |  |  |  |  |
| Authentication & RBAC | ■■ | ■■ |  |  |  |  |
| Database & data access | ■■ | ■■ | ■■ |  |  |  |
| Dashboard / UI components |  | ■■ | ■■ |  |  |  |
| Academic modules |  | ■■ | ■■ |  |  |  |
| Service requests |  |  | ■■ | ■■ |  |  |
| Notifications |  |  | ■ | ■■ | ■ |  |
| Admin / audit / reports |  |  |  | ■■ |  |  |
| Testing & bug fixing |  |  | ■ | ■■ | ■■ |  |
| Deployment / documentation |  |  |  |  | ■ | ■■ |
| UAT / final handover |  |  |  |  |  | ■■ |

Legend: ■ = active development period. ■■ = primary development focus.

# 6. Proposed Project Folder Structure

campusconnect/
├── frontend/
│   ├── src/
│   │   ├── components/
│   │   ├── pages/
│   │   ├── layouts/
│   │   ├── services/
│   │   ├── hooks/
│   │   ├── utils/
│   │   ├── types/
│   │   └── App.jsx
│   └── tests/
├── backend/
│   ├── src/
│   │   ├── config/
│   │   ├── controllers/
│   │   ├── routes/
│   │   ├── services/
│   │   ├── models/
│   │   ├── middleware/
│   │   ├── validators/
│   │   ├── utils/
│   │   └── app.js
│   └── tests/
├── database/
│   ├── migrations/
│   └── seed/
├── docs/
│   ├── architecture.md
│   ├── api.md
│   └── setup.md
├── .env.example
├── README.md
└── package configuration files

Figure 1: Recommended high-level repository structure.

# 7. Frontend Module Breakdown

| Module | Responsibilities | Example Components / Functions |
| --- | --- | --- |
| Authentication | Login, logout, session state, protected routes | LoginPage, AuthProvider, ProtectedRoute |
| Dashboard | Summarize important information | DashboardCard, UpcomingItems |
| Timetable | Display schedule by day/week | TimetableView, ClassCard |
| Assignments | Display and manage assignment information | AssignmentList, AssignmentDetails |
| Announcements | Show published announcements | AnnouncementList, AnnouncementDetails |
| Service Requests | Create and track requests | RequestForm, RequestList, RequestStatus |
| Notifications | Display unread and historical alerts | NotificationBell, NotificationList |
| Admin | Manage users and administrative views | UserTable, RoleEditor, ReportPanel |

# 8. Backend Module Breakdown

| Module | Responsibilities | Typical Functions |
| --- | --- | --- |
| Routes | Map HTTP endpoints to controllers | GET/POST/PUT/DELETE route definitions |
| Controllers | Handle request/response flow | createRequest(), getAssignments() |
| Services | Contain business rules | createServiceRequest(), publishAnnouncement() |
| Models / Data Access | Database queries and persistence | findUser(), createAssignment() |
| Middleware | Cross-cutting request checks | authenticate(), authorize(), errorHandler() |
| Validators | Validate request payloads | validateLogin(), validateRequest() |
| Notification Service | Generate/send notifications | notifyUser(), sendEmail() |
| Audit Service | Record important actions | recordAuditEvent() |

# 9. Core Classes / Functions

| Component / Function | Purpose | Input | Output |
| --- | --- | --- | --- |
| authenticate() | Verify login credentials/token | Credentials or token | Authenticated user/context |
| authorize(role) | Check role permission | User role + required role | Allow/deny |
| getTimetable() | Retrieve schedule for user | User/course/date filters | Timetable data |
| createAnnouncement() | Create validated announcement | Title, content, course | Announcement record |
| createAssignment() | Create assignment | Course, title, deadline | Assignment record |
| createServiceRequest() | Create request | Category, description | Request + ID |
| updateRequestStatus() | Move request through workflow | Request ID, new status | Updated request/history |
| getDashboard() | Aggregate relevant dashboard data | User ID | Dashboard DTO |
| recordAuditEvent() | Record important action | Actor, action, entity | Audit record |

# 10. Module Interaction Flow

User Action
    ↓
React Component → API Client → REST Endpoint
                         ↓
                  Authentication
                         ↓
                    Controller
                         ↓
                   Service Layer
                         ↓
                 Data Access / Model
                         ↓
                    PostgreSQL
                         ↓
Service Result → Controller → JSON → React UI
                         ↓
             Optional Notification / Audit

Figure 2: Request and module interaction flow.

# 11. Design Patterns

| Pattern | Where Used | Justification |
| --- | --- | --- |
| MVC / Layered Pattern | Backend organization | Separates request handling, business logic, and data access. |
| Repository Pattern | Database access | Keeps database queries separate from business logic and improves testability. |
| Service Layer Pattern | Business modules | Centralizes business rules and avoids putting complex logic in controllers. |
| Factory Pattern | Optional notification providers | Allows creation of different notification implementations without changing calling code. |
| Observer / Event Pattern | Notifications and audit events | Allows secondary actions to respond to important business events. |
| Dependency Injection | Services and providers | Reduces tight coupling and makes components easier to test or replace. |

# 12. Coding Standards & Best Practices

Use meaningful names for variables, functions, classes, database fields, and API endpoints.

Keep functions small and focused on one responsibility.

Separate business logic from HTTP/controller logic and database queries.

Validate all external input at the API boundary and return consistent error responses.

Never commit passwords, API keys, database credentials, or private secrets to source control.

Use environment variables for configuration and provide a safe .env.example file.

Write tests for important business rules and edge cases.

Use code formatting and linting consistently across the project.

Prefer reusable UI components and avoid duplicated frontend logic.

Document non-obvious decisions, API contracts, setup procedures, and database migrations.

Use code review before merging important branches.

Keep commits focused and descriptive so changes are easy to trace.

# 13. API Structure Planning

| Method | Endpoint Example | Purpose | Access |
| --- | --- | --- | --- |
| POST | /api/auth/login | Authenticate user | Public |
| GET | /api/timetable | Get user's timetable | Authenticated |
| GET | /api/announcements | List announcements | Authenticated |
| POST | /api/announcements | Create announcement | Faculty/Admin |
| GET | /api/assignments | List assignments | Authenticated |
| POST | /api/requests | Create service request | Student |
| PATCH | /api/requests/:id/status | Update request status | Authorized staff |
| GET | /api/admin/users | List/manage users | Admin |

# 14. Database & Migration Practices

Database changes should be managed through versioned migrations rather than manually editing production tables. Each migration should have a clear purpose and be reviewed before execution. Foreign keys, unique constraints, appropriate indexes, and timestamps should be used where needed. Seed data may be provided for development and testing, but real user data must never be placed in source control. Database access should use parameterized queries or a trusted ORM/data-access library to reduce injection risk.

# 15. Testing Roadmap

| Testing Level | What to Test | Timing |
| --- | --- | --- |
| Unit Testing | Functions, services, validators, utility logic | During each feature |
| Integration Testing | API + database + authentication interactions | After module integration |
| System Testing | Complete user workflows | After major feature completion |
| UI / Usability Testing | Navigation, forms, responsive behavior | Throughout UI development |
| Security Testing | Authorization, input validation, session handling | Before release |
| User Acceptance Testing | Business requirements and acceptance criteria | Final phase |

# 16. Potential Roadblocks & Mitigation

| Roadblock | Potential Effect | Mitigation |
| --- | --- | --- |
| Changing requirements | Rework and delays | Freeze MVP baseline; use controlled change requests. |
| Authentication complexity | Blocked development of protected features | Implement auth early and use test users. |
| Database design changes | Migration errors or inconsistent data | Review schema early; use versioned migrations. |
| Frontend/backend contract mismatch | Integration failures | Define API contracts and test endpoints independently. |
| Scope creep | Schedule and quality problems | Prioritize Must-Have requirements and defer enhancements. |
| Insufficient testing time | Defects reach release | Write tests alongside features and reserve hardening time. |
| Deployment configuration issues | Release delay | Create deployment checklist and test staging environment. |

# 17. Maintainability & Extensibility

Maintainability will be supported through separation of concerns, reusable components, consistent naming, automated tests, documentation, and version control. Extensibility will be supported by keeping external integrations behind service interfaces and keeping business rules inside service modules rather than directly inside UI components or route handlers. For example, the notification system can initially provide in-app notifications and later support email or another provider without changing the service-request workflow.

# 18. Development Workflow

Backlog → Task Analysis → Feature Branch → Code → Unit Test
                         ↓
                    Code Review
                         ↓
                 Integration Test
                         ↓
                   Staging / UAT
                         ↓
                    Production

Figure 3: Recommended implementation workflow.

# 19. Documentation Plan

README.md: project purpose, prerequisites, installation, configuration, and run commands.

Architecture document: components, data flow, security boundaries, and technology decisions.

API documentation: endpoints, request/response formats, authentication requirements, and error codes.

Database documentation: entities, relationships, migrations, and seed-data instructions.

Testing documentation: test strategy, test cases, results, and known limitations.

Deployment guide: environment variables, build process, deployment steps, and rollback considerations.

# 20. Definition of Done

Requirement and acceptance criteria are understood.

Code follows the agreed project structure and coding standards.

Feature works in the expected user workflow.

Unit/integration tests for critical logic pass.

Authorization and input validation are implemented where required.

Code has been reviewed and merged.

Relevant documentation is updated.

No known critical or high-severity defect remains for the release.

# 21. Conclusion

This implementation roadmap provides a structured path from the CampusConnect architecture to a working MVP. The plan begins with project setup and authentication, then moves through academic features, service requests, administration, testing, and deployment. The proposed code structure separates UI components, API controllers, business services, data access, validation, middleware, and supporting services. This organization reduces coupling and makes future changes safer. Design patterns such as layered architecture, Repository, Service Layer, Dependency Injection, and event-oriented notification handling provide practical solutions to common software-development problems. By combining an incremental roadmap, clear module responsibilities, coding standards, testing at multiple levels, documentation, and risk mitigation, the project can be implemented in a controlled and measurable manner.

# 22. Evaluation Checklist

Sequential roadmap with development phases and timelines is provided.

Code structure clearly identifies frontend, backend, database, tests, and documentation.

Module responsibilities and important functions are defined.

Design patterns and technology choices are justified.

API, database, testing, and coding practices are documented.

Potential roadblocks have mitigation strategies.

Maintainability and extensibility are addressed.

Diagrams and tables explain module interactions and workflow.

Document is structured professionally and exceeds the required 200 words.